Key features of RUP
- What is RUP
  - En måde at bruge UP på, altså RUP produkter.
  - Iterativ process framework
- Describe essential elements of RUP
  - Develop in short timeboxed iterations
  - Develop high-value and high-risk early and reuse
  - Ensure value to customer
  - Accommodate chages early
  - Team work
- What phases are there in RUP

  1. Inception
    - Establish
    - Prepare a preliminary project schedule and cost estimate
    - Feasibility
    - Buy or develop it
    - Develop an approximate vision of the system, make the business case, define the scope, and produce rough estimate for cost and schedule.
  1. Elaboration (milestone)
    - primary goals of Elaboration are to address known risk factors and to establish and validate the system architecture
    - capture a healthy majority of the system requirements
    - By the end of the Elaboration phase, the system architecture must have stabilized and the executable architecture baseline must demonstrate that the architecture will support the key system functionality and exhibit the right behavior in terms of performance, scalability, and cost.
    - In the end: plan (including cost and schedule estimates) for the Construction phase
  1. Construction (release)
    - the remainder of the system is built
    - implemented in a series of short, time-boxed iterations
    - full-text use cases, UML
  1. Transition (final production release)
    - deployed to the target users
    - Feedback received from an initial release (or initial releases) may result in further refinements to be incorporated over the course of several Transition phase iterations.
    - system conversions and user training
- What disciplines are ingrained in a specific iteration
  - requriment
  - design
  - test
  - implementering
  - projekt manegement
- What is tailored for the specific project from UP
  - Practices, work products from a huge amount of selectable elements
- Please mention examples on UP best practices
  - Timeboxed iterations
    - Program early, only a portion of significant requriments are known
  - Cohesive architecture striving to reuse existing components
  - Continously verify quality
    - Test driven, continous integration
    - Code, requriments, usability, the process (team meeting)
  - Visual modelling
    - Sketches, UML
  - Manage requirements
    - Finde, organize, track
  - Manage change
    - Configuration management and version control
- Does RUP have any explicit values?
  - No, but you can derive a focus thats more projectoriented than for instance people oriented
- What are typical pitfall or misunderstandings
  - Iteration to long
  - Iterations aren’t timeboxed
    - The box must not just be expaned – remove/simplify
  - Iteration does not end in an integrated and tested baseline
  - Each iteration ends in a production release
  - Elaporation phase goal is to create a throwaway prototype
  - Development case to complex – to many workproducts
  - Predictive planing
  - The team should do lots of modeling and UML diagrams, and case tools
  - Need many tools
  - Software architechture document (SAD) finished before end of eleboration
  - Not conforming to the official UP workproduct and phase names
- Can you apply Scrum and XP with RUP? Yes
  - Scrum
    - In general good but one area conflicts
    - If the predefined optional activities of UP is seen as requried tasks it is bad, but if they are seen as optional advice it is okay.
  - XP
    - Upfront moddeling: UP uses accepts much more time
    - Early iteration: XP does not look for high-value and high-risk but might find them
- Can you say something about process improvement? Do you know other process frameworks? (Scrum, CMMI)