Managing Change
- Why are changes managed in a project or product
  - Primary: Manage how change in stakeholders needs drive changes to requirements
  - Secondary: Manage configurations and versions of software releases
- Who approves changes to requirements
  - In waterfall this is often done by a project manager or a steering group for the project
  - In agile the Product Owner has the mandate to approve changes, by updating the product backlog
- What strategies can be used to reduce cost of rework due to requirements changes
  - ”Expect changes”: and use fx prototyping
  - ”Tolerance to changes”: design in a way where it is easy to deliver changes incrementally
- What can prototypes be used for?
  - Validation from users that a part of the solution is ”fit for use”.
  - Validation that it is this the user wants, e.g. before starting the programming
- What challenges are there to use prototypes?
  - Users apply the prototype different from how they will work with the final system
  - Those who test the prorotype are not or do not correspond to the ”real” end users
  - Insufficient time to train users in the use of the prototype
- What are advantages from incremential development
  - Customers can use early increments as prototypes, but the increment is not thrown away, rather it is extended
  - Customers can realise value from what is delivered early
  - It is easy to incorporate changes while the system is being developed
- What are disadvantages to incremential development
  - Problematic when a complete system is replaced – impractical with a incomplete system together with the old system
  - It can be difficult to define the shared base for the entire system, early in develpment
  - Incremential/iterative approach develops and refines the requirements specification as we go – conflicts with contracts
- How are changes to versions and configurations of code and releases managed?
  - Configuration Management