Project Planning and Management
- How is plandriven project planning
  - Plan the work, work the plan, assume you can predict what is delivered
- How is progress measured?
  - Through milestones and related documentation
- Why are milestones important?
  - Measure of progress according to plan
- What is agile planning
  - 1. Welcomes changes, works from a prioritized product backlog, where content is constantly refined from the top and adjusted to learning
- Plandriven estimation
  - Experience based estimation (likely, optimistic, pessimistic)
  - Algoritmic based e.g. Cocomo – use of models and paramters
- Agile estimation
  - Based on velocity of team measured in story points