Key features of Scrum
- What is Scrum
  - A framework within which people can address complex adaptive problems, while productively and creatively delivering products of the highest possible value.
- Describe essential elements from Scrum
  - Scrum roles, (Product Owner, Scrum Master, Team)
  - Scrum practices (Sprint Planning+Daily Scrum+Sprint Review+Sprint Retrospective,+Baclog refinement)
  - Scrum assets (fx Product Burndown+Sprint Burndown+Scrum board)
- What is the focus of Scrum to the development process?
  - Focus on a empirical instead of defined process, and therefore the three pillars of Scrum are Transparency, Inspect og Adapt
- Can you mention one or more Core values in Scrum
  - Commitment (to iteration goal),
  - courage (on teration goals)
  - focus (to work and progress)
  - openness (or team responsibility)
  - respect (for management to trust team, for team to take responsibility)
- Can you mention some typical errors or mistakes in the use of Scrum
  - Scrum master implemented as manager who tells team what to do (right way: Facilitator for team)
  - Customers are not involved in each iteration
  - New requirements or tasks are added to team during iteration
- Can you say something about eXtreme Programming (XP) and what techniques that in particular fit to Scrum
  - Customer on-site, user stories, planning game
- What is the difference between plandriven and agile?
  - https://www.seguetech.com/waterfall-vs-agile-methodology/
- How defines Böhm/Turner the primary factors to balance plandriven and agile?
  - Application (small, rapid change, turbulent environemnet)
  - Management (onsite, qualitative control, tacit knowledge)
  - Technical (Prioritized informal requirements, simple design,
  - People (Cochkburn L2 and L3 developers)
- Why do requirements change?
  - Business, technology, læring fra brug
- How can you manage requirements and requirements change
  - Change process, analysis of impact
- What is continuous integration and how does it relate to agile
  - Prototype development, XP practices, Home grounds